# Engineering Snapshot

Source: test5.pdf

# Role-Specific Summary

The fixed cost of the project al June 2004 prices is estimated to be Rs. 3587-rare, excluding taxes and duties but inluding the cost of privat land (Re. 62-re) With an estimated escalation factor of 5% pa. the project would cost around Rs. 4298 crore on completion . The interest charge on the loan le assumed to be 7.5% since the proposed: 'Growth in traffic assumed at 38% porience'

An independent study was cartied out to assess the retums from property development and redensiication in AHMEDABAD along the proposed corridor . The fixed cost of the project al June 2004 prices is estimated to be Rs. 3587, excluding taxes and duties but inluding the cost of privat land .

# Key Tables

| Year | Construction Cost (Fixed) | Land Cost | Completion Cost |
| --- | --- | --- | --- |
| 2006-07 | 177 | 17.40 | 208 |
| 2007-08 | 884 | 17.40 | 1016 |
| 2008-09 | 1237 | 17.40 | 1485 |
| 2009-10 | 707 |  | 881 |
| 2010-11 | 354 |  | 462 |
| 2011-12 | 177 |  | 243 |
| 2012-13 | 0 |  | 0 |
| Total | 3535 | 52 | 4295 |

|  | Staff | Maintenance Expenses | Energy | Total |
| --- | --- | --- | --- | --- |
| 2010 | 77.01 | 138 | 60 | 275.59 |
| 2011 | 83.94 | 145 | 63 | 292.57 |
| 2012 | 91.49 | 152 | 67 | 310.56 |
| 2013 | 99.73 | 160 | 70 | 329.74 |
| 2014 | 108.70 | 168 | 73 | 350.22 |
| 2015 | 118.49 | 177 | 77 | 372.08 |
| 2016 | 129.15 | 185 | 81 | 395.42 |
| 2017 | 140.77 | 195 | 85 | 420.36 |
| 2018 | 153.44 | 204 | 89 | 447.01 |
| 2019 | 167.25 | 215 | 94 | 475.50 |
| 2020 | 182.30 | 225 | 98 | 505.96 |
| 2021 | 198.71 | 289 | 124 | 611.25 |

| 2028 | 363.25 | 406 | 174 | 943.73 |
| --- | --- | --- | --- | --- |
| 2029 | 395.95 | 426 | 183 | 1005.45 |
| 2030 | 431.58 | 448 | 192 | 1071.56 |
| 2031 | 470.42 | 573 | 242 | 1286.20 |
| 2032 | 512.76 | 602 | 254 | 1369.33 |
| 2033 | 558.91 | 632 | 267 | 1458.30 |
| 2034 | 609.21 | 664 | 280 | 1553.57 |
| 2035 | 664.04 | 697 | 295 | 1655.62 |
| 2036 | 723.80 | 732 | 309 | 1764.96 |
| 2037 | 788.95 | 769 | 325 | 1882.16 |
| 2038 | 859.95 | 807 | 341 | 2007.83 |
| 2039 | 937.35 | 847 | 358 | 2142.62 |
| 2040 | 1021.71 | 890 | 376 | 2287.25 |

| Distance in kms. | Percent distribution |
| --- | --- |
| 0-2 | 5% |
| 2-4 | 11% |
| 4-6 | 25% |
| 6-9 | 24.25% |
| 9-12 | 17% |
| 12-15 | 8% |
| 15-18 | 4% |
| 18-21 | 2% |
| 21 | 3.75% |

Traceability: test5.pdf