# Safety Snapshot

Source: test5.pdf

# Role-Specific Summary

The cost of the project al June 2004 prices is estimated to be Rs. 3587, excluding taxes and duties but inluding the cost of privat land (Re. 62) The escalation factor used for staff costs i 9% per annum to provide both escalation and growth in salaries . Table 10:8 identifies main risks and suggested mitigation measures . Table also suggests that the work of selection of a suitable PPP concessionaire should be done through specialised consultant as the success of implementation of the Metro project on PPP shall depend on suitable 'concessionaire'

An independent study was cartied out to assess the retums from property development and redensiication in AHMEDABAD along the proposed corridor . The fixed cost of the project al June 2004 prices is estimated to be Rs. 3587, excluding taxes and duties but inluding the cost of privat land . With an estimated escalation factor of 5% pa. the project would cost around Rs. 4298 crore on completion . This cost does not include the element of interest during construction (IDC)

# Key Tables

| Year | Construction Cost (Fixed) | Land Cost | Completion Cost |
| --- | --- | --- | --- |
| 2006-07 | 177 | 17.40 | 208 |
| 2007-08 | 884 | 17.40 | 1016 |
| 2008-09 | 1237 | 17.40 | 1485 |
| 2009-10 | 707 |  | 881 |
| 2010-11 | 354 |  | 462 |
| 2011-12 | 177 |  | 243 |
| 2012-13 | 0 |  | 0 |
| Total | 3535 | 52 | 4295 |

|  | Staff | Maintenance Expenses | Energy | Total |
| --- | --- | --- | --- | --- |
| 2010 | 77.01 | 138 | 60 | 275.59 |
| 2011 | 83.94 | 145 | 63 | 292.57 |
| 2012 | 91.49 | 152 | 67 | 310.56 |
| 2013 | 99.73 | 160 | 70 | 329.74 |
| 2014 | 108.70 | 168 | 73 | 350.22 |
| 2015 | 118.49 | 177 | 77 | 372.08 |
| 2016 | 129.15 | 185 | 81 | 395.42 |
| 2017 | 140.77 | 195 | 85 | 420.36 |
| 2018 | 153.44 | 204 | 89 | 447.01 |
| 2019 | 167.25 | 215 | 94 | 475.50 |
| 2020 | 182.30 | 225 | 98 | 505.96 |
| 2021 | 198.71 | 289 | 124 | 611.25 |

| 2028 | 363.25 | 406 | 174 | 943.73 |
| --- | --- | --- | --- | --- |
| 2029 | 395.95 | 426 | 183 | 1005.45 |
| 2030 | 431.58 | 448 | 192 | 1071.56 |
| 2031 | 470.42 | 573 | 242 | 1286.20 |
| 2032 | 512.76 | 602 | 254 | 1369.33 |
| 2033 | 558.91 | 632 | 267 | 1458.30 |
| 2034 | 609.21 | 664 | 280 | 1553.57 |
| 2035 | 664.04 | 697 | 295 | 1655.62 |
| 2036 | 723.80 | 732 | 309 | 1764.96 |
| 2037 | 788.95 | 769 | 325 | 1882.16 |
| 2038 | 859.95 | 807 | 341 | 2007.83 |
| 2039 | 937.35 | 847 | 358 | 2142.62 |
| 2040 | 1021.71 | 890 | 376 | 2287.25 |

| Distance in kms. | Percent distribution |
| --- | --- |
| 0-2 | 5% |
| 2-4 | 11% |
| 4-6 | 25% |
| 6-9 | 24.25% |
| 9-12 | 17% |
| 12-15 | 8% |
| 15-18 | 4% |
| 18-21 | 2% |
| 21 | 3.75% |

Traceability: test5.pdf